Federal Motor Carrier Safety Administration

Statement of Objectives

for

Crash Causal Factors Program (CCFP) Reporting and Analysis Solution

DRAFT

9/3/2025

# Overview

The purpose of this request is to set up a new Firm-Fixed-Price task order on the U.S. General Services Administration (GSA) Multiple Award Schedule (MAS) for the project titled “Crash Causal Factors Program (CCFP) Reporting and Analysis Solution.”

# Objectives

The overall objective of this solicitation is to design, develop, test, refine, implement, and maintain a CCFP reporting and analysis solution that integrates with the Federal Motor Carrier Safety Administration’s (FMCSA’s) existing SafeSpect system. The task is intended to designate a contracted technical development team who will work with FMCSA’s designated technical project manager (PM), product owner (PO), and other representatives from FMCSA to develop a CCFP reporting and analysis solution that:

- Integrates with FMCSA’s existing SafeSpect platform.

- Minimizes the data-sharing burden to States by adapting to State systems, thereby allowing States to send their data to the CCFP without requiring significant changes to systems or data formats.

- Is scalable so it can grow and adapt to evolving business needs and research findings over time, such as new data attributes, users, participating States, and future phases of the program.

- Facilitates dynamic data collection by securely ingesting, integrating, and sharing a variety of data attributes from many sources, including State jurisdictions, FMCSA systems, and other systems owned by other entities.

- Provides analytical functionality and tools to help FMCSA, States, and other stakeholders identify crash causal factors and conduct ad-hoc analyses and in-depth studies.

# Background

FMCSA’s mission is to reduce crashes, injuries and fatalities involving large trucks and buses. In carrying out its safety mandate, FMCSA promotes safe commercial motor vehicle (CMV) operations through education, regulation, enforcement, and innovative research and technology to reduce truck and bus crashes, resulting in fewer injuries and fatalities. It also includes achieving a safe and more secure transportation environment through shared responsibilities with our partners and stakeholders.

On December 27, 2020, the Consolidated Appropriations Act, 2021, was signed into law, appropriating $30 million to FMCSA to “carry out [a] study of the cause[s] of large truck crashes.” On November 14, 2021, the President signed into law the Infrastructure Investment and Jobs Act (IIJA), which contains requirements for a larger study under Section 23006, “Study of Commercial Motor Vehicle Crash Causation.” Section 23006 requires the Secretary to “carry out a comprehensive study to determine the causes of, and contributing factors to, crashes that involve a commercial motor vehicle.” Section 23006 defines the scope of the study to include all CMVs as defined in 49 U.S.C. Section 31132.

To meet the requirements of Section 23006, FMCSA is establishing a Crash Causal Factors Program (CCFP). Through this program, FMCSA will execute a multi-phased study of CMV crash causal factors, with Phase 1 focused on fatal crashes involving Class 7/8 large trucks. This Phase 1 effort is referred to as the Heavy-Duty Truck Study (HDTS). Future phases of the study will focus on different CMV populations (such as medium-duty trucks) or crash severities (e.g., serious injury crashes).

The CCFP is an effort to collect detailed information from a statistically representative sample of crashes in selected States to better understand CMV crash causal factors. This newly collected data will supplement existing USDOT crash data and provide carriers, States, Federal agencies, and other industry stakeholders with enhanced insights for developing new and refined policies, technologies, operating practices, and other methods targeted at reducing crashes involving CMVs.

# Scope

The contractor shall develop and implement:

- A CCFP reporting and analysis solution that integrates with FMCSA’s SafeSpect platform.

- A CCFP reporting and analysis solution that satisfactorily addresses the business requirements described in the CCFP Business Requirements Document (see Attachment A), with any mutually agreed-upon modifications documented during discovery. As described in the CCFP Business Requirements Document, key capabilities include, but are not limited to, the following:

  - Capability to capture initial incident data for CCFP crashes, using the CCFP initial incident form (see Attachment B) as a basis.

  - Capability to notify specified users immediately upon submission of a CCFP initial incident form.

  - Capability to import/ingest CCFP-required police crash report (PCR) data elements and attributes (see Attachment C) from States’ existing PCRs, with a primary goal of minimizing data sharing burden to the States.

  - Capability to capture post-crash investigation data for CCFP crashes, using the CCFP post-crash investigation form as a basis (see Attachment D).

  - Capability to upload and store crash reconstruction files, including but not limited to narrative reports, images, and videos, in various file formats, and associate with a specific CCFP crash record.

  - Capability to manage and edit CCFP records or provide supplemental information related to a CCFP crash post-submission.

  - Capability to aggregate all relevant data associated with a specific CCFP crash.

  - Capability to integrate and match data from internal sources (e.g., FMCSA’s Electronic Record of Duty Status, Drug and Alcohol Clearinghouse, Driver Information Resource, etc.) and external sources (e.g., the Commercial Driver’s License Information System, the Federal Highway Administration’s Highway Performance Monitoring System, etc.) and store it in a CCFP Data Lake.

  - An analysis environment and a web-based application for authorized users to access and use the data in the CCFP Data Lake.

- Role-based access aligned with the hierarchy of roles established in SafeSpect.

- Data structures required to support the interfaces and integrations.

- Data validations for the completeness and accuracy of reports.

The support personnel shall use their application development expertise to:

- Architect and design the CCFP reporting and analysis solution, including data architecture and business process management, to align with SafeSpect components.

- Apply an agile approach to collaboratively work with the FMCSA team to iteratively develop artifacts pertinent to the scope of this contract task, providing frequent opportunities for the Government to provide feedback. All capabilities shall be delivered using a scrum-based development methodology.

- Conduct robust, in-person discovery sessions with key FMCSA staff and stakeholders, including designated State partners, to understand the business needs and establish detailed requirements.

- Develop a complete user story map, in collaboration with relevant FMCSA staff and stakeholders, to guide the planning and implementation of the complete solution.

- Review the finalized user stories to develop a work-breakdown structure, estimate size and complexity, and aid FMCSA stakeholders to effectively prioritize the user stories.

- Define and incorporate non-functional requirements (e.g., reliability, scalability, maintainability, availability, quality, privacy, security, section 508 compliance) in development.

- Develop and maintain a release plan and detailed product roadmap, documenting planned sprint refinement sessions, demos, user acceptance testing, and other key activities and milestones, by sprint and across the life of the project.

- Deliver a fully functional version of the CCFP reporting and analysis solution that accomplishes the outcomes expected by FMCSA at the completion of each sprint. The contractor shall conduct a demonstration and provide opportunity for a hands-on interactive review to MC-I, MC-R, subject matter experts (SMEs) or other stakeholders as identified by FMCSA.

- Develop and execute robust user acceptance testing (UAT), with a detailed test plan, well-defined user acceptance criteria, and access to a dedicated testing environment.

- Develop a data dictionary, user guide, and training environment, to assist State onboarding and training.

- Follow quality assurance and quality management best practices that provide the foundation for increasing and controlling the quality of IT products and services to FMCSA.

- Meet and comply with all FMCSA IT Security Policies and all applicable FMCSA and NIST standards and guidelines, other Government-wide laws and regulations for protection and security of Information Technology.

- Support the Security Assessment and Authorization (A&A) process to obtain an Authority to Operate (ATO) in accordance with FMCSA and DOT security policy.

- Support the development of system security documentation (e.g., system security plan [SSP], security impact analysis [SIA]), as required.

- Ensure that system development is executed on schedule and in accordance with technical requirements specified by FMCSA.

The backlog of requirements shall be maintained in the requirements management system provided by FMCSA and prioritized by the Product Owner or their designee. All documents, notes, samples, mockups, wireframes, test cases, or user/developer feedback shall be retained within a common electronic repository, as determined by the Government (repositories may include FMCSA’s Microsoft Enterprise Suite of Tools and Atlassian Jira Suite).

# Specific Tasks

## Task 1: Kickoff Meeting and Project Management Plan

The contractor shall develop a draft project management plan to include the project scope, a high-level project schedule, a table of milestones and deliverables with target dates, key task dependencies, constraints, budget per task, configuration management plans, document management and version control plans, risk management plans, quality management plans, and other information as deemed necessary.

A kick-off meeting will be held virtually within the first 14 days of the period of performance (herein referred to as ‘after award’) and will include the full contract team and key FMCSA team members from MC-R, MC-I, the Office of Acquisitions, and other representatives as identified by FMCSA. During the kick-off meeting, the contractor shall review the draft project management plan, including the project schedule and plans for accomplishing project objectives, ensuring quality, staying on schedule, and addressing risks. The kick-off meeting will provide an opportunity for key staff from each organization to meet and discuss project details.

The contractor shall prepare a briefing (slides) for the kick-off meeting. The contractor shall submit the draft briefing slides to the FMCSA COR and PM at least 3 days prior to the kickoff meeting, to allow FMCSA an opportunity to comment. The contractor shall incorporate any comments on the slides ahead of the kickoff meeting and provide a final version of the slides to the FMCSA COR and PM at least 1 day before the kickoff meeting.

The contractor shall take notes during the kickoff meeting, documenting attendance, discussion points, outstanding questions, and any action items resulting from the meeting. The contractor shall provide the meeting notes to FMCSA within 5 days of the kickoff meeting.

Within 14 days after the kick-off meeting, the contractor shall deliver a revised version of the project management plan, to incorporate feedback received during the kick-off meeting.

Duration: 4 weeks

Deliverables: The contractor shall provide the following deliverables:

- Draft Project Management Plan

- Draft Kickoff Meeting Slides

- Final Kickoff Meeting Slides

- Kickoff Meeting Notes

- Final Project Management Plan

## Task 2: Discovery

The purpose of this task is for the contracted development team and FMCSA stakeholders to establish a shared understanding of the requirements for the CCFP reporting and analysis solution. FMCSA will specify a PM and a PO with whom the contractor will interface. To accomplish the objectives of this task, the contractor shall:

- Conduct a one-week in-person discovery session to understand the work, existing functionality, and outcomes expected by FMCSA to successfully develop a CCFP reporting and analysis solution.

- Provide expert technical knowledge and advice in the review, decomposition and technical improvement / clarity of user stories included in the product backlog.

- Utilize FMCSA’s requirement repository (JIRA) to document and detail epics, features and user stories as identified and described by the PM and PO.

- Establish a process, schedule of meetings and collaboration sessions that allow interaction between the various technical and non-technical teams and other stakeholders for effective and efficient coordination of tasks and solicitation of feedback.

- Work collaboratively with FMCSA stakeholders to determine a release schedule that deploys new capabilities into the production environment through one or multiple sprints. This cadence will be established up-front.

- Develop and maintain a detailed product roadmap, documenting planned epics and sprints, sprint refinement sessions, demos, user acceptance testing, and other key activities and milestones across the life of the project.

- Establish a development environment to support the requirements of this contract.

Duration: 4 weeks

Deliverables: The contractor shall provide the following deliverables:

- Agreed-upon, FMCSA-approved business requirements

- User story map

- Product backlog

- Product roadmap

- Release plan

- Development and pre-production environment readiness

## 5.2	Task 3: Monitoring and Control

### 5.2.1	Task 3a: Work Breakdown Structure (WBS)

The contractor shall develop a baseline work breakdown structure (WBS) for the overall project, to (1) provide a clear picture of the total scope of work necessary to meet the project vision and requirements, and (2) show the relationship between the agile development effort and other parts of the project (e.g., hardware, software licenses). The WBS shall decompose the overall project into discrete components (to the feature level) that can be measured and tracked. The WBS shall include all the work necessary to accomplish the project objectives, including activities both the product owner and contractor are to perform. The WBS should be based on other project artifacts (i.e., project roadmap, user story maps, etc.) to reinforce traceability.

The contractor shall continually refine and update the WBS throughout the life of the project to reflect more detailed requirements and any changes in requirements as they are identified and agreed upon. The WBS shall be traceable to contract/requirements documents.

### 5.2.2	Task 3b: Cost Estimates and Tracking

The contractor shall estimate costs throughout development (i.e., costs associated with developing epics or features) and track actual costs, throughout the lifecycle of the project. The contractor shall use agile cost estimating best practices to ensure maximum accuracy. The contractor shall maintain documentation of cost estimates and actual costs, including any assumptions, data sources, and methodologies used. This documentation shall be included in monthly progress reports (see Task 3d).

### 5.2.3	Task 3c: Scheduling

The contractor shall participate in weekly schedule progress reporting meetings with the CCFP project team. During these meetings, the contractor shall provide:

- Task progress updates

- Changes to the product roadmap

- Estimated and actual task durations

- Integration with other FMCSA activities/handoffs (e.g., training, privacy activities)

- Dependencies

- Predecessors and successors

### 5.2.4	Task 3d: Monthly Progress Reports and Review Gates

The contractor shall submit monthly progress reports to FMCSA. At a minimum, the monthly progress reports will include a narrative description on the following items:

- Timeline of completed tasks and projected completion dates for future tasks.

- Cost estimates and actual costs, as described under Task 3b.

- Projected future travel costs.

- Percentage of task completion (to-date), for each task

- A detailed report of activities accomplished during the reporting period.

- Plans for activities during the next reporting period.

- Problems, delays, or concerns encountered while conducting work tasks during the reporting period.

- Identified risks and mitigation strategies, including specific actions that will be taken to resolve problems or delays (including any actions FMCSA needs to undertake).

Monthly or bi-weekly team meetings will be held between the contractor, the FMCSA PM, the Contracting Officer’s Representative (COR), and other FMCSA representatives from key program offices as required, to facilitate task accomplishment.

Contractual review gates will be held in conjunction with significant project milestones, to include (1) discovery, (2) development (intervals to be determined upon completion of the product roadmap and release plans, as described under Task 2), (3) pilot study kick-off, and (4) full study data collection kick-off.

Each review gate will be associated with a set of predefined success criteria, which may include the successful deployment of the minimum viable product, critical user feedback, or completion of a defined set of features. These criteria will be documented and mutually agreed upon by both parties each review gate. At each gate review, FMCSA, with input from the contractor, will decide one of the following:

- Continue: Proceed with the next phase of the project as planned.

- Refine and Continue: Revise the product roadmap and priorities based on new information and feedback, then proceed.

## Task 4: Development

The contractor shall deliver a fully functional CCFP reporting and analysis solution, integrated with SafeSpect, that ingests PCR data from States and allows users to record and edit CCFP-related data based on standards specified by FMCSA. The features and user stories will be identified in the product backlog and delivered using an agile approach based on two (2) week sprints. The PO or their designee will drive the acceptance criteria for each user story and prioritization of the requirements backlog. Delivery shall include deployment in the pre-production and production environments. The contractor shall:

- Develop a responsive web application accessible via multiple devices, including but not limited to laptops, tablets, and smartphones.

- Design the application with the principle of “offline-first” that ensures the application will function and collect data normally when not connected to the Internet. In addition, the application will leverage cached resources and components first to optimize load time and user experience.

- Ensure the contracted team commits to a reasonable amount of work that can be completed in two (2) weeks. The work committed to be completed during a two-week sprint shall represent a full-time effort for the team.

- Maintain a prioritized backlog of requirements in the FMCSA-provided repository and use it to prioritize development based on FMCSA input. All documents, notes, samples, mockups, wireframes, test cases, or user / developer feedback shall be retained within a common electronic repository as determined by FMCSA (repositories may include FMCSA Microsoft Enterprise and/or Atlassian Jira suites).

- Ensure ticket management is well-organized, aligned with sprints, epics, and releases, to support progress tracking.

- Ensure tickets are well-defined and documented, with priority levels, user stories, release version, and user acceptance criteria, and relevant, up-to-date attachments.

- Establish a software development process that:

  - Develops end-to-end capability each sprint, and in an iterative manner enhances the end-to-end capability as sprints are expended.

  - Matures the software development process itself through retrospectives.

  - Facilitates open communication through regular check-ins and collaborative sessions.

  - Deploys an end-to-end capability into pre-production environments every sprint.

  - Facilitates verification and validation testing of end-to-end capability each sprint.

- Provide release management and risk management support.

- Demonstrate artifacts from each development sprint to stakeholders. All iterations where the output allows for hands-on user review shall be made available to users in a pre-production environment. The Contractor shall work with FMCSA to determine the extent of hands-on demonstration.

- Conduct robust user acceptance testing (UAT) in a designated UAT environment (to test for functionality) and usability testing (to test for ease of use through user behavior). Formal UAT sign-off is required before any code can go into production.

- Capture, systematically document, and address feedback from user iteration reviews, including collecting feedback, classifying feedback, validating feedback, and prioritizing feedback for resolution.

- Establish a systematic process for identifying, documenting, prioritizing, and addressing bugs in a manner that supports timely releases and adherence to the project schedule.

- Ensure all developed features comply with Section 508 of the Rehabilitation Act and provide formal sign-off of 508 compliance before deploying to production.

- Provide deliverables in accordance with FMCSA’s release and deployment management process.

- Support validation and verification testing and work collaboratively with FMCSA to resolve any environmental impacts during the testing period. Once testing is complete, the Contractor shall review and resolve any issues outlined in the test report.

- After each release, conduct structured retrospectives with the FMCSA PM, FMCSA PO, and other stakeholders identified by FMCSA, to capture lessons learned to reduce future risks.

The Government may decide, during the period of performance of the contract task, to add or remove requirements or features, as necessitated by business priorities. This will be done collaboratively with the development team in a manner that the net impact of addition and removal of requirements is zero.

Duration: 8 months

Placeholder for Performance Incentive/Disincentive. The Parties agree to a target completion date of [Date]. For each business day that the project achieves Final Acceptance before the target completion date, the Vendor will receive an incentive payment of [Amount] per day, up to a maximum total of [Maximum Incentive]. For each business day that the project is delayed beyond the target completion date, the Vendor shall incur a disincentive of [Amount] per day, up to a maximum total of [Maximum Disincentive]. The Client's sole remedy for delay shall be the disincentive specified herein.

Deliverables:

- Test environment

- Test plans with instructions and user acceptance criteria

- Test reports

- Prioritized product backlog

- Sprint grooming/refinement sessions

- Sprint demonstrations

- Production deployment of all planned releases

- User onboarding

## Task 5: Pilot Deployment and Refinements

The contractor shall support deployment and refinement of the CCFP reporting and analysis solution during a three-month pilot study with nine States. End-to-end process and system testing will be conducted for the duration of the pilot study. During the pilot study, the contractor shall actively participate in weekly pilot study meetings with the CCFP project team and the pilot States, collect and document user feedback, identify bugs and other issues, and create a prioritized product backlog to resolve identified issues throughout the pilot deployment. The contractor shall use the same development methodology as described in Section 5.3, Task 4: Development. The contractor shall continue to maintain a prioritized product backlog, conduct sprint grooming/refinement sessions (as needed), conduct sprint demonstrations, conduct user acceptance testing, produce test reports, and deploy releases into production.

Duration: 3 months

Deliverables:

- Prioritized product backlog

- Test plans with instructions and user acceptance criteria

- Test reports

- Sprint grooming/refinement sessions

- Sprint demonstrations

- Production deployment of all planned releases

## Task 6: Post-Pilot Adjustments

Following completion of the pilot study, the contractor shall document and address any outstanding bugs or issues during a 1-month post-pilot adjustment period. The contractor shall use the same development methodology as described in Section 5.3, Task 4: Development. The contractor shall continue to maintain a prioritized product backlog, conduct sprint grooming/refinement sessions (as needed), conduct sprint demonstrations, conduct user acceptance testing, product test reports, and deploy releases into production.

Duration: 1 month

Deliverables:

- Prioritized product backlog

- Test plans with instructions and user acceptance criteria

- Test reports

- Sprint grooming/refinement sessions

- Sprint demonstrations

- Production deployment of all planned releases

## Task 7: Full-Scale Deployment and Sustainment

Following completion of the 3-month pilot study and 1-month post-pilot adjustment period, the contractor shall support full-scale deployment of the CCFP reporting and analysis solution to all States. The contractor shall continue to collect and document user feedback, identify bugs and other issues, and create a prioritized product backlog to resolve identified issues. The contractor shall perform all of the activities outlined in Section 5.3, Task 4: Development.

Duration: 24 months

Deliverables:

- Prioritized product backlog

- Test plans with instructions and user acceptance criteria

- Test reports

- Sprint grooming/refinement sessions

- Sprint demonstrations

- Production deployment of all planned releases

# Labor Requirements

The Contractor shall dedicate personnel who exhibit a professional history of implementing technical solutions and effectively communicating verbally and in writing, including the use of email, word processing, spreadsheet, and presentation tools. Staff must be appropriately trained in Agile methods. Developers and all other supporting team members must have the expertise needed to perform their roles. Technical writing skills are necessary to support specific areas of the requirements in this task. Due to the labor-intensive nature of this project, the Government assumes that the personnel proposed for this project will be 100% dedicated to this requirement for the life of the contract.

The contractor shall propose a team based on their technical solution that shall constitute one (1) agile software development team implementing Scrum.

## 6.1	Key Personnel

The following personnel must be designated as key personnel:

- Project Manager - Senior

- Database Architect/Engineer - Senior

- Software Developer - Senior

The key personnel labor category description and minimum requirements are as follows:

Labor Category

IT Project Manager - Senior

Functional description and minimum requirements

10+ years of experience serving as an Information Technology (IT) project manager. Plan, initiate, and manage information technology (IT) projects. Lead and guide the work of technical staff. Serve as liaison between business and technical aspects of projects. Plan project stages and assess business implications for each stage. Monitor progress to assure deadlines, standards, and cost targets are met. SENIOR: Possesses and applies a comprehensive knowledge across key tasks and high impact assignments. Plans and leads major technology assignments. Evaluates performance results and recommends major changes affecting short-term project growth and success. Functions as a technical expert across multiple project assignments. May supervise others.

Labor Category

Senior Database Architect/Engineer - Senior

Functional description and minimum requirements

8+ years of experience architecting databases. Design strategies for enterprise database systems and set standards for operations, programming, and security. Design and construct large relational databases. Integrate new systems with existing warehouse structure and refine system performance and functionality. SENIOR: Possesses and applies a comprehensive knowledge across key tasks and high impact assignments. Plans and leads major technology assignments. Evaluates performance results and recommends major changes affecting short-term project growth and success. Functions as a technical expert across multiple project assignments. May supervise others.

Labor Category

Software Developer - Senior

Functional description and minimum requirements

8+ years of software development experience. Research, design, develop, and test operating systems-level software, compilers, and network distribution software for medical, industrial, military, communications, aerospace, business, scientific, and general computing applications. Set operational specifications and formulate and analyze software requirements. May design embedded systems software. Apply principles and techniques of computer science, engineering, and mathematical analysis. SENIOR: Possesses and applies a comprehensive knowledge across key tasks and high impact assignments. Plans and leads major technology assignments. Evaluates performance results and recommends major changes affecting short-term project growth and success. Functions as a technical expert across multiple project assignments. May supervise others.

# Place of Performance

This requirement does not require the Contractor to work at the Government location. Place of performance may be the Contractor’s business location or other business-approved location (employee telework location).

# Travel

Travel will not be required.

# Government Furnished Property

The Contractor will furnish the necessary workspace and equipment for the contractor staff to provide the support outlined in this SOO. The Government will issue user identification and passwords to Government networks/systems in accordance with established procedures.

# Period of Performance

The following period of performance is for a base period of 12 months and two (2) option periods. Option periods are optional and shall only be exercised upon successful completion of all Tasks from the previous contract period.

| Table under construction – to be completed |  |  |
| --- | --- | --- |
| Task | Deliverables | Due Date (After Award) |

# Appendix A: Key Terms

The Government Accountability Office (GAO) recommends defining key agile terms in all contract solicitations for new agile development projects, to ensure common understanding among all project stakeholders. Below is a list of key terms, as defined in the Government Accountability Office (GAO) Agile Assessment Guide, GAO-24-105506. This is not an all-inclusive list; additional terms are defined in GAO’s Agile Assessment Guide, Appendix II.

Acceptance criteria: These criteria by which a work item (usually a user story) is judged to be successful or not; either “all or nothing”, it is “done”, or “not done.” Acceptance criteria are developed to identify when the user story has been completed and meets the preset standards for quality and production readiness.

Acceptance testing: Formal testing conducted to determine whether or not a user story satisfies its acceptance criteria in preparation for the customer to accept or reject it.

Backlog: The backlog is a list of features, user stories, and tasks to be addressed by the team, program, or portfolio and is ordered from the highest priority to the lowest priority. A backlog includes both functional and non-functional work, including technical team-generated user stories, features, or epics. If new requirements or defects are discovered, they are added to the backlog. A backlog can occur at varying levels. For example, a product backlog is a high-level backlog that contains all the requirements for the entire program and an iteration backlog includes a list of user stories intended for that iteration.

Definition of Done: A predefined set of criteria that must be met before a work item is considered complete. This set of criteria serves as a checklist that is used to check each work item for completeness and used as the work item’s artifact.

Epic: A large user story that can span an entire release or multiple releases. An epic is progressively refined into features and then into smaller user stories that are at the appropriate level for daily work tasks and are captured in the backlog. It is useful as a placeholder to keep track of and prioritize larger ideas.

Feature: A functional or non-functional distinguishing characteristic of a system that can be an enhancement to an existing system. Features include a customer-understandable, customer-valued piece of functionality that serves as a building block for prioritization, planning, estimating, and reporting.

Product owner: The person who is accountable for ensuring business value is delivered by creating customer-centric items (typically user stories), ordering them, and maintaining them in the backlog. The product owner defines acceptance criteria for user stories. In Scrum, the product owner is the sole person/entity responsible for managing the backlog. The product owner’s duties typically include clearly expressing the backlog items, prioritizing the backlog items to reflect goals and missions, keeping the backlog visible to all, optimizing the value of development work, ensuring that the developers fully understand the backlog items, and deciding when a feature is “done.” A product owner should be available to the team within a reasonable time for both decision-making and empowerment.

Release: A planning segment of requirements (typically captured as features or user stories in the backlog) that deploys needed capabilities. The release is a time boxed event that consists of a set number of iterations that are determined by the program. The release plan is where different sets of usable functionality or products are scheduled to be delivered to the customer.

Retrospective: A team meeting that occurs at the end of every iteration to review lessons learned and to discuss how the team can improve the process and team dynamics. The retrospective is an integral part of Agile planning and process and product improvement, and typically occurs at the end of every iteration or release. During each retrospective, the team explores ways to improve how they communicate, collaborate, problem solve, and resolve conflict in an effort to improve their own performance.

Road Map: A high level plan that outlines a set of releases and the associated features. The road map is intended to be continuously revised as the plan evolves.

Solution: Products, systems, or services delivered to the business sponsor that provide value and achieve goals. A specific way of satisfying one or more needs in a context.

Sprint: A predefined, time boxed and recurring period of time in which working software is created. Instead of relying on extensive planning and design, an iteration relies on rework informed by customer feedback. Also commonly referred to as an iteration.

User Story: The user story is the smallest level of detail in an Agile program and is subject to change based on customer feedback. For this reason, a user story can be added to or deleted without altering the overall scope of the features. A user story is weighted for complexity using story points. It can be used as quantifiable backup data for earned value management (EVM); however, a user story should only be added to the WBS after release or iteration planning and be traceable to the prioritized backlog.

Story Map: A visual technique to prioritize user stories by creating a “map” of customers, their activities, and the user stories needed to implement the required functionality.

Usability: Usability refers to the quality of an end user’s experience when interacting with products and services. Usability is characterized by effectiveness, efficiency, and the overall satisfaction of the end user.

User: A user is the person or group that makes use of products and services procured by business sponsors or customers.

User Experience: User experience focuses on having a deep understanding of end users, what they need, what they value, their abilities, and their limitations. It also takes into account the business goals and objectives of the business sponsor and customer.

User Interface: A user interface is the portion of an interactive computer system that communicates with the end user.

User Story: A high-level requirement definition written in everyday or business language, it is a communication tool written by or for customers to guide developers. It can also be written by developers to express nonfunctional requirements such as security, performance, or quality. User stories are not vehicles to capture complex system requirements on their own. Rather, full system requirements consist of a body of user stories. User stories are used in all levels of Agile planning and execution. An individual user story captures the “who,” “what,” and “why” of a requirement in a simple, concise way, and can be limited in detail by what can be handwritten on a small paper notecard (also called “story”).

Verification and Validation Testing: Independent procedures that are used together for checking whether the program meets the requirements and specifications and fulfills its intended purpose.

Work Breakdown Structure (WBS): A WBS breaks down product-oriented elements into a hierarchical parent/child structure that shows how elements relate to one another as well as to the overall end product. A WBS provides a basic framework for a variety of related activities including estimating costs, developing schedules, identifying resources, and determining where risks may occur. It also provides a framework to develop a schedule and cost plan that can easily track technical accomplishments—in terms of resources spent in relation to the plan, as well as completion of activities—enabling quick identification of cost and schedule variances.

An example WBS for an agile program is provided on page 144, Figure 14, in GAO-24-105506, “Agile Assessment Guide: Best Practices for Adoption and Implementation,” available here: https://www.gao.gov/assets/d24105506.pdf.